Acceptance tests written by Ba Nam Nguyen and David Girma. The time spent on this task was 5 hours. Ba Nam Nguyen and David Girma worked on this task during the 18th, 19th 20th, 21st and 22ndof March.

User stories written by Steven Tran. The time spent on this task was 4 hours 30 minutes. Steven Tran worked on this task during the 18th, 19th, 20th and 21st of March.

Check-in process programmed by Yazid Dawiss and Mohamed Mrizek. The time spent on this task was 6 hours. Mohamed Mrizek and Yazid Dawiss worked on this task during the 18th, 19th, 21st, 22nd, 23rd and 24th of March.

Check-out process programmed by Yazid Dawiss and Mohamed Mrizek. The time spent on this task was 6 hours 45 minutes. Mohamed Mrizek and Yazid Dawiss worked on this task during the 18th, 19th, 21st, 22nd, 23rd and 24th of March.

Sprint Planning for Sprint 4 written by Andrew Keleny. The time spent on this task was 1 hour 30 minutes. Andrew Keleny worked on this task during the 20th and 21st of March.

Sequence diagram written by Steven Tran. The time spent on this task was 3 hours. teven Tran worked on this task during the 22nd, 23rd and 24th of March.

Activity diagram written by Steven Tran. The time spent on this task was 3 hours 30 minutes. Steven Tran worked on this task during the 22nd, 23rd and 24th of March.

Meeting Minutes organized by Ba Nam Nguyen. The time spent on this task: 4 hours. Ba Nam Nguyen worked on this task during the 11th, 13th, 14th, 18th and 20th of March.

Detailed log of Each Team Member's Contribution written by David Girma. The time spent on this task was 1 hour. David Girma worked on this task during the 24th of March.

Project management organized by Mohamed Mrizek, Yazid Dawiss and Ba Nam Nguyen. The time spent on this task was 2 hours. Mohamed Mrizek, Yazid Dawiss and Ba Nam Nguyen worked on this task during the 11th, 18th and 22nd of March.

Branches on the webpage webpage programmed by Mohamed Mrizek and Yazid Dawiss. The time spent on this task was 6 hours. Mohamed Mrizek and Yazid Dawiss worked on this task during the 18th, 19th, 21st, 22nd, 23rd and 24th of March.